Agenda for meeting on 23-6-2020

Project: 1-2 Crazy Putting

Date: 23/6/2020

Group number: 4

Group members: René Steeman, Aaron Schapira, Ivan Poliakov, Jean Janssen, Matthijs Kusters, Haoran Luan

Attendants: René Steeman, Aaron Schapira, Jean Janssen, Matthijs Kusters, Haoran Luan

Chair: Jean (René started)

Secretary: Aaron

1. Opening at 12:00
2. Minutes last meeting

a. Remarks from group: none

b. Remarks from tutor

No remarks from group or from tutor.

1. State of the project

a. Completed tasks/milestones: Report: methods, results, discussion, and conclusion for everything but the bot. Collision detection, water hit is connected to the physics engine, random error for the initial position and speed, flying balls.

b. In progress: Bot in the report, bot bug fixing, option for the new bot in the launcher, abstract, code documentation, who did what phase 3, general code clean-up.

Question from Katharina: What is the current state of the Bot? (Bugs...) Be aware that you still have to run experiments and complete the report.

🡪 It is being fixed, and it will be hopefully be ready on time. So then we can start on completing the report for the bot’s part. IT HAS TO BE FINISHED IF WE WANT A SUFFICIENT GRADE!

About the abstract part, we know everything that is supposed to be in there.

Recap of Katharina, we have obstacles, flying balls, random error, collision detection, and almost a working bot.

1. Planning
2. We have meetings on Tuesday at 14:00 and Wednesday at 20:00.
3. Planning of the complete phase



1. Any other business (2 minutes)
   1. From group: None
   2. From tutor:

About the presentation: we have 15 minutes to present for everything, there will be a warning of 2 minutes with a hand raised. We should also get a computer which is ready to show the presentation and the code.

Group work: If one of the members did much less or much more than the average, he or she will have a different grade for the project, according to the tutor. The tutor made an overview of what they think about this.

Haoran: Gets a lower grade because of his low contribution. His participation in the meetings is not good either.

René: Gets a higher grade (all members agree) because of his implication in the project and the group.

1. Closing at 12:15