Agenda for meeting on 31-3-2020

Project: 1-2 Crazy Putting

Date: 14/4/2020

Group number: 4

Group members: René Steeman, Aaron Schapira, Ivan Poliakov, Jean Janssen, Matthijs Kusters, Haoran Luan

Chair: Ivan

Secretary: Haoran

1. Opening at 12:00
2. Minutes last meeting

a. Remarks from group: none

b. Remarks from tutor (1 minute)

1. State of the project (5 minutes)

a. Completed tasks/milestones: Fixed 3D models, added tree placement system, fixed a terrain sizing issue, added sand drawing system, added terrain save/load system, bot research, find 2D UI library, physics improvements, add option to show text, research on new physic solvers.

b. In progress: Basic bot, fixing game mechanics (getting a playable build), implementing new physics solver, implementing new 2D UI system.

1. Planning (5 minutes)
2. Things to finish before the next meeting: having a playable game, finished Runga-Kutta solver, a new 2D UI system.
3. In progress before next meeting: Basic bot, sound effects, music, engine visual improvements, the second new physics solver, redone UI (in new engine)
4. Twice a week, once on Saturday at 10:00 and on Tuesday at 10:00. If needed we’ll schedule extra meetings ‘on-demand’.
5. Planning of the complete phase



1. Any other business (2 minutes)
   1. From group:
   2. From tutor:
2. Chair/Secretary for the next meeting. Chair: Jean, secretary: Ivan
3. Closing at 12:15